MVStudioPro Incident Report - Production Instability & Workflow Conflict

Report date: 2026-02-26

Incident window: 2026-02-24 to 2026-02-26 (UTC+08:00)

Classification: Technical incident (production instability + workflow conflict)

1) Timeline (chronological)

- 2026-02-25 17:52:46: EMERGENCY restore of stable health endpoint committed (5741add).

- 2026-02-25 19:16:44 to 20:28:13: Multiple "Agent auto-fix" commits repeatedly modified api/index.ts (b5be298, 9fb3c66, 3501a04).

- 2026-02-26 12:34:37: "Merge branch 'main' into agent/1772021630356" committed (d7dae01).

- 2026-02-26 12:36:49 and 12:38:29: Additional "Agent auto-fix" commits introduced non-runtime prose content into api/index.ts (8ffd933, 605e1b6).

- 2026-02-26 12:53:48: Hotfix restored a valid default handler in api/index.ts (62c2c7c).

- 2026-02-26 13:06:18 to 14:56:39: Supervisor and tier-routing changes merged after endpoint stabilization (03fe5c5, 8289fa8, 896f6a3).

2) Root causes

- Multiple branch conflicts: Concurrent agent branches and merge cycles produced inconsistent states in shared API entrypoint files.

- Rewrites overriding API handlers: Vercel rewrite routing to /api/index combined with repeated handler rewrites increased regression risk.

- Session routing mismatch: Health/diagnostics behavior diverged due mixed path detection from rewritten headers and URL candidates.

- Agent branch upstream failures: Repeated "Agent auto-fix" cycles indicate unsuccessful first-pass integration and repeated rework.

- Anonymous export function syntax crash: Non-executable content entered api/index.ts and created parser/runtime failure risk until hotfix restoration.

3) Technical impact

- Production API entrypoint stability degraded at /api/index.

- Health and diagnostics endpoint behavior became inconsistent during repeated rewrites.

- Deployment confidence and validation throughput declined due repeated rollback and re-apply cycles.

4) Time lost estimation

- Estimated engineering time lost: 8.5 to 11.0 hours during the incident window.

- Estimation basis: repeated restore/hotfix loops on api/index.ts from 2026-02-25 17:52 to 2026-02-26 12:53, plus merge conflict resolution and revalidation.

5) Remediation steps taken

- Restored a valid default Vercel handler in api/index.ts via commit 62c2c7c.

- Re-established deterministic method guard and stable response behavior for health checks.

- Continued routing and provider changes only after API entrypoint syntax and behavior were stabilized.

6) Final stabilization state

- Current api/index.ts is syntactically valid and exports a runtime handler.

- Rewrite policy remains explicit in vercel.json: /api/(.*) -> /api/index.

- Post-hotfix changes proceeded on top of a stable API entrypoint baseline.

7) Lessons learned

- Protect shared API entrypoint files with stricter merge policy and mandatory pre-merge compile checks.

- Block unresolved/generated prose from runtime TypeScript files via CI validation.

- Require targeted smoke checks for rewritten API paths before merge.

- Assign explicit conflict-resolution ownership on shared gateway files.

8) Verbatim error/operational log snippets

[Snippet A: git log branch conflict and stabilization sequence]

d7dae01 2026-02-26 12:34:37 +0800 Merge branch 'main' into agent/1772021630356

8ffd933 2026-02-26 12:36:49 +0800 Agent auto-fix (#26)

605e1b6 2026-02-26 12:38:29 +0800 Agent auto-fix (#24)

62c2c7c 2026-02-26 12:53:48 +0800 hotfix(api): restore valid default handler in api index (#31)

[Snippet B: malformed api/index.ts content captured from commit 8ffd933]

agent/1772021727663

The provided code is a simple health check endpoint for a Vercel serverless function that responds with "ok" when the `/api/health` endpoint is called.

agent/1772021630356

To ensure the code safely handles requests to `/api/health` without breaking, it's important to implement proper error handling and to ensure that the server responds correctly regardless of input.

main

main

[Snippet C: restored valid handler captured from commit 62c2c7c]

import type { VercelRequest, VercelResponse } from "@vercel/node";

export default function handler(req: VercelRequest, res: VercelResponse) {

try {

if (req.method !== "GET") {

return res.status(405).setHeader("Allow", "GET").send("Method Not Allowed");

}

res.setHeader("Content-Security-Policy", "default-src 'self'");

return res.status(200).send("ok");

} catch (error) {

console.error(error);

return res.status(500).send("Internal Server Error");

}

}

End of report.